Retrospective:

Improve-

3rd March after client meeting:

* Need to make users stories clearer and delegate work better.
* Communication needs to be better about what to do and what progress has been made.

What went well:

* Progress is stable however, need to be clearer on what must be done to complete a user story.

17th March after client meeting:

* We need to focus on higher priority user stories, and make sure they are 100% complete.
* We need to follow our DoD rather than showing incomplete features.

What went well:

* Communication was better compared to last sprint - we discussed in advance and made sure it was clear to everyone.

31st March after client meeting (recording):

* Assigning weights to user stories could have been more accurate.

What went well:

* User story management was good, as we prioritised what was most important first.
* Work was done throughout the sprint rather than leaving it close till the end.